TRYNYTY

health:enablement

Engagement Strategy — Performance Review

Progress Against the April Action Plan & What the Data Now Shows

Prepared:  May 28, 2026

Scope:  LinkedIn creator analytics (past 90 days) and Google Analytics 4 (since the Apr 30 deployment — last 28 days, 30 Apr–27 May 2026)

Baseline:  The April 23, 2026 Engagement Strategy report

Method:  Live data pulled from GA4 and LinkedIn in-browser; cross-domain tracking independently verified

Executive Summary

The strategy is working, and the top-of-funnel problem the April report identified is visibly easing. In the four weeks since the tracking and cross-domain changes went live, website active users are up roughly 5x (17 to 83), sessions are up ~4x (32 to 132), and the channel mix is broadening: direct traffic has fallen from 84% to roughly 55% of sessions as LinkedIn and organic search both grow off near-zero bases. On LinkedIn, 90-day impressions roughly doubled (948 to 1,920) and link clicks to the site quadrupled (2 to 8) — driven by the single biggest change: publishing actually happening. The Insights blog grew from 7 posts to 11, and the LinkedIn feed went from two posts in 90 days to several substantive posts in the past three weeks alone, including a co-authored piece that drew 44 reactions.

The instrumentation half of the plan is largely delivered. Cross-domain measurement is verified working end-to-end, Explorer launches now fire a tracked launch_explorer event, per-post Open Graph images and a content hub with series navigation are live, and the Tools page bounce problem appears fixed. Two structural items remain open and are now the highest-leverage next steps: no Key Events are configured in GA4 (so conversions still can't be measured), and LinkedIn links are still untagged (so LinkedIn's true traffic contribution is understated and partly hiding inside Direct).

Bottom line: execution discipline has improved materially and the leading indicators are all pointing the right way. The work now shifts from building to measuring — turning on conversion tracking, tagging links, and sustaining the publishing rhythm long enough to close the gap to the 90-day impression and inquiry targets.

What the Data Shows

LinkedIn — Past 90 Days

| Metric | Now | Baseline (Apr) | Signal |
| --- | --- | --- | --- |
| Impressions | 1,920 | 948 | +103% — momentum building |
| Link clicks to site | 8 | 2 | +300% — teasers are working |
| Social engagements | 30 | 16 reactions | Up, but still light on comments/reposts |
| Followers | 530 | not reported | Modest base; room to grow |
| Posts published | 5+ in last ~3 wks | 2 in 90 days | Cadence transformed — the key change |

Recent posts ranged ~15–318 impressions each; a co-authored piece with Yomi Ajao on product allocation was the standout (44 reactions, 5 comments, 4 reposts). Creator-analytics engagement totals run lower than individual high-performing posts because collaborative/cross-posted content is attributed partly outside the creator dashboard.

Website — Since Deployment (28 days, GA4)

| Metric | Now | Baseline | Signal |
| --- | --- | --- | --- |
| Active users | 83 | 17 | ~4.9x — top-of-funnel opening up |
| Sessions | 132 | 32 | ~4.1x |
| Event count | 928 | 323 | ~2.9x — more interaction tracked |
| Avg engagement / user | 33s | 1m 17s | Down — volume diluting average (watch) |
| Key events configured | 0 | 0 | Still unconfigured — conversions invisible |

Traffic Acquisition (sessions by source / medium)

| Source / medium | Sessions | Share | Note |
| --- | --- | --- | --- |
| (direct) / none | 72 | ~55% | Was 84% — network still core, but less dominant |
| vercel.com / referral | 31 | ~23% | Anomaly — likely internal/preview or unstitched cross-domain; investigate |
| linkedin.com / referral | 16 | ~12% | Up from 9%; untagged (no UTM) |
| google / organic | 12 | ~9% | Up from ~6% — search waking up |
| gemini.google.com / referral | 1 | ~1% | AI-assistant referral — notable, emerging channel |

Excluding the vercel.com anomaly, the human channel mix is roughly 71% Direct / 16% Social / 12% Search — moving toward the 50/35/15 target, with social and search still the growth opportunity.

Page Performance (top pages, 28 days)

| Page | Views | Users | Bounce | Flag |
| --- | --- | --- | --- | --- |
| Home | 69 | 32 | 36.8% | Heavy landing page |
| MSSP ACO Explorer | 47 | 10 | 19.2% | Explorer drawing real use |
| Insights & Analysis (hub) | 30 | 9 | 15.4% | Hub working — sticky |
| Tools | 29 | 13 | 9.5% | Fixed — was an 11s bounce zone |
| Evidence Base (blog post) | 25 | 11 | 53.8% | Traffic up; bounce worth a look |
| ACO REACH → LEAD Explorer | 21 | 13 | 33.3% | Explorer engagement |
| About | 21 | 9 | 5.9% | Deep, low-bounce reads |

Tracking & Instrumentation Health

The cross-domain analytics deployment was independently verified and is functioning correctly. This is what makes the numbers above trustworthy.

Cross-domain:  cross-domain linker verified on all three domains; all share one client_id and session_id (sessions are stitched, not double-counted).

Explorer tracking:  launch_explorer fires with correct payloads on every Explorer link; confirmed reaching GA4; explorer and source_page registered as custom dimensions.

Content infrastructure:  per-post Open Graph images and a series/related-posts hub are live, so shared links render rich cards.

Gaps:  no Key Events are configured, so form submissions and Explorer launches are not yet counted as conversions; and LinkedIn links carry no UTMs, so LinkedIn traffic is understated.

The Story the Data Tells

Publishing fixed the funnel. The April report's central finding was that almost nobody was arriving, and the single biggest cause was that only two things had been posted to LinkedIn in 90 days. That has changed. With the blog up to 11 posts and a real posting cadence on LinkedIn, every leading indicator moved in the same direction at once: more impressions, more clicks, more users, more sessions. This is what the plan predicted would happen, and it did.

The audience is widening beyond the existing network. Direct traffic still leads, but its share fell from 84% to roughly 55%. LinkedIn and organic search are both climbing off near-zero, and a new signal appeared — referrals from AI assistants (gemini.google.com). Cold discovery, which was “functionally zero” in April, is now non-trivial and growing. The strategy of treating each post as a campaign that points back to the site is converting attention into visits.

Engagement-per-visit dropped, and that is mostly expected. Average engagement time fell from 1m17s to 33s. With ~5x more users and a wave of newer, top-of-funnel visitors plus Explorer-app traffic now stitched into sessions, the average naturally compresses. The deep-read behaviour that signalled quality in April hasn’t disappeared — the Insights hub and About page show low bounce and sticky reads — but a few content pages (the Evidence-Base post at 53.8% bounce) deserve a look to make sure new arrivals find a reason to stay.

The conversion surface is still a blind spot. The biggest unchanged item is measurement of outcomes: with no Key Events configured, we cannot see form submissions, mailing-list signups, or Explorer launches as conversions in GA4. We have strong activity data and weak outcome data. Until that is fixed, the most important question — is attention turning into consulting conversations? — has to be answered from Andrew’s inbox, not the analytics.

Progress Against the Action Plan

Tier 1 — This Week (Quick Wins)

| # | Action | Status | Evidence |
| --- | --- | --- | --- |
| 1 | Publish blog post + LinkedIn teaser | Done | Blog 7→11 posts; LinkedIn posts link to new posts (e.g. “Moving Care Upstream”) |
| 2 | Promote a zero-view post each week | In progress | Older posts now drawing traffic; systematic weekly recycling not yet confirmed |
| 3 | GA4 Key Events + Explorer click tracking | Mixed | Explorer tracking DONE (launch_explorer + dimensions); Key Events still 0 — not done |
| 4 | Fix the Tools page bounce | Done | Tools bounce now 9.5% (was an 11s bounce zone), 13 users |
| 5 | Fix the Contact page drop-off | Unconfirmed | Not in top pages; mailto CTAs present on home; cannot verify from data |

Tier 2 — This Month (Structural)

| # | Action | Status | Evidence |
| --- | --- | --- | --- |
| 6 | Build a sustainable publishing rhythm | On track | Multiple substantive posts in trailing 3 weeks; cadence transformed |
| 7 | Content hub structure on the blog | Done | “Insights & Analysis” hub with Part 1/2/3 series + related-post links |
| 8 | Per-post Open Graph images | Done | Newer posts carry unique og:image (e.g. post-moving-care-upstream-1.png) |
| 9 | Fix LinkedIn attribution with UTMs | Not done | GA4 still shows linkedin.com/referral; no campaign tagging present |
| 10 | “What TRYNYTY can do for you” one-pager | Not done | No /services page in navigation |

Tier 3 — Ongoing (Discipline & Measurement)

| # | Action | Status | Evidence |
| --- | --- | --- | --- |
| 11 | Monthly analytics review | Done | This recurring report is the mechanism (now automated) |
| 12 | First-comment discipline on posts | In progress | Some posts generating comments (product-allocation post: 5) |
| 13 | Recycle winners every 90 days | N/A | Too early in the cycle to assess |
| 14 | Treat email/handoffs like a landing page | Done | OG cards now render on shared links (via item 8) |

Measuring Success — Progress Toward 90-Day Targets

| Metric | Baseline | 90-day Target | Now | Status |
| --- | --- | --- | --- | --- |
| LinkedIn posts published | 2 | 30+ | 5+ recent | Behind |
| Blog posts with non-zero traffic | 4 | 10+ | ~7 of 11 | On track |
| LinkedIn impressions (90-day) | 948 | 8,000–15,000 | 1,920 | Behind |
| Website active users / month | 17 | 75–150 | 83 | Met |
| Channel mix (Direct/Social/Search) | 84/9/6 | 50/35/15 | ~55/12/9 | In progress |
| Inbound inquiries (outside network) | — | 3–5 | Unknown | Unconfirmed |
| Mailing-list signups | ~1–2/mo | 20–40 | Unknown | Unconfirmed |

Two targets can’t be scored until Key Events are configured (inquiries, signups). Of the five measurable ones, active users already hit the low end of target; the rest are trending up but behind the 90-day pace — consistent with being four weeks into a 90-day plan.

Immediate Next Steps

Ranked by leverage, based on what the data shows. The first two unlock measurement; the rest compound the momentum that’s already working.

Turn on conversion tracking.  In GA4, mark form_submit (and consider launch_explorer) as Key Events. This is a 15-minute change that turns on the entire outcome side of the funnel — right now you’re flying with activity data but no conversion data. Highest priority.

Tag every LinkedIn link with UTMs.  Append ?utm_source=linkedin&utm_medium=social&utm_campaign=<topic> to every link you post. LinkedIn is your fastest-growing human channel and it’s currently understated (and partly hiding inside Direct). Without this you can’t prove LinkedIn’s ROI.

Investigate the vercel.com referral.  31 sessions (~23%) are coming from vercel.com/referral. That’s almost certainly internal/preview or unstitched cross-domain traffic inflating the numbers — confirm it and add it to GA4’s unwanted-referral list so your channel mix is honest.

Keep the publishing cadence.  You’ve gone from 2 posts in 90 days to a real rhythm — the impression and click gains track directly to it. Holding one deep post plus one short post per week is what closes the gap to the 8,000–15,000 impression target.

Build the /services one-pager.  It’s the one Tier-2 structural item with no progress, and it directly serves the goal of converting attention into consulting engagements. Pair it with the now-working contact CTAs.

If there is one thing to do this week, it is step 1. Everything else optimizes a funnel you currently can’t fully see the bottom of. Turn on conversion tracking first; the next review can then report on outcomes, not just activity.

Tracking verified read-only; no code or repository content was modified. Figures reflect live GA4 and LinkedIn data as of May 28, 2026.